MOBIL SITE INSPECTION REPORT 10/10/2014

8:45am	Personnel left PESL base for BIL base, Eket.

11:45am	Personnel arrived at BIL base for briefing and collection of PPE.

1:45pm	Personnel left BIL base for MOBIL facility for inspection.

1:35pm	Personnel arrived location, briefed by MOBIL production Reps, namely EFE, BASSEY and IBE, before the commencement of meeting between PESL, BIL and MOBIL.

KEY POINTS IN THE MEETING

- The original scope of operations should be clear and followed adequately.

- The PESL/BIL is responsible to put up the execution plans.

- It’s important for PESL to visit the KIS facility, being part of the operation before mobilization, since PESL were not booked for entrance prior to our site visit.

- PESL should be ready for mobilization when called upon, as soon as the procedure is submitted by BIL and endorsed by MOBIL for the operations.

- No operations will be carried out if procedure, JHA and execution plan is unauthorized by MOBIL.

- JHA will be produced, taking into consideration the following, the facility been life plant, waste management, communication and lighting (if need be).

- Procedures must specify validity of equipment, gauges and certificates, ensure SPARK ARRESTORS in all units.

2:05pm		Concluded in the meeting and left to access the launch site, hydrotest hookup point, flange sizes, availability of water, access roads, day security are all in good conditions, but the client confirmed that night security is UNCERTAIN.

2:30pm		Personnel Finished inspection and stood-by for BIL personnel at KIS.

4.00pm		Personnel Left location for BIL base

4:30pm		Arrived BIL base and was briefed by operations manager, PPE submitted

4:45pm		Personnel Left BIL base for PESL base, Port Harcourt

9:00pm	Personnel arrived base.